## Required Functionality

To determine what work is required for a successful implementation we can break it into 2 segments:

### Internal Domain

We are the specialist for our domain (gamification), we must implement all internal functionalities such that it meets domain requirements. This list includes:

- Points System

  - Profile Record - A separate profile from the user domain

  - Transaction History - A list of points earned and spent

  - Internal Actions

    - Internal ability to add points

    - Internal ability to reduce points

    - Initial points profile creation

  - Measurables

    - Profile

      - User record reference

      - Total points

    - Transaction

      - Incoming/outgoing amounts

      - Optional catalog reference (outgoing)

- Rewards Catalog

  - Rewards list - static or dynamic?

    - physical/digital? (UI dependant)

  - Internal Actions

    - Redeem Item

    - List redeemed items (based on profile)

      - Based on outgoing transactions

    - Add items (admin user dynamic?)

  - Measurables

    - Item name,

    - Item description

- Leaderboard (optional)

  - UI leaderboard

  - Internal Actions

    - List top users

### Domain Access

Integration to other projects required domain access. Our team needs to ensure that the following actions are available for other teams:

- Add Points Internally - Team 3

- Display Points profile - Team 4

- Create Points Profile Internally - Team 4/1

  - Upon user creation

### Dependencies

The following is a list of dependant features from each team:

- Authorization - Team 1

- User Schema - Team 1/4

- Events Schema - Team 3

## Next Steps

To ensure the success of this project as a team we need to tackle the following technical actions:

- Create domain schema

  - Points profile table

  - Point transaction table

  - Rewards table

- The next two steps can be done simultaneously

  - Backend

    - ORM schema integration

    - Create points

    - Reduce points

    - Create points profile

    - Access points profile

    - List rewards (assuming static)

    - List redeemed rewards (user based)

    - List leaderboard by N users

  - Frontend

    - Rewards catalog component

      - Form to redeem an item

      - Nested under user dashboard (integration)

    - List component for redeemed rewards (user based)

      - Nested under user dashboard/seperate page?

    - Leaderboard component

      - Separate page

METHODS NEEDED IN BACKEND

- Add points to a user

  - Happens when a user’s attendance is confirmed

  - Called by the Events creation Team

  - Creates an entry in the points logs table

  - Returns boolean, false if unsuccessful

  - args: user ID and int points

- Redeem a reward by a user

  - Check if the reward has a positive count and if not return error message (Reward is sold out)

  - Calls 2 with reward cost and if unsuccessful returns an error message (You don’t have enough points)

  - Decrement the count for that reward in the rewards table

  - Create an entry in the redeemed rewards table using the user ID and rewards ID and a timestamp

  - Return success message (Success)

  - Args: UserId, RewardID

- List Rewards

  - Returns a list of reward objects where quantity > 0

  - Args: none

- List redeemed rewards

  - Returns a list of redeemed rewards for a user

  - Args: userID

- List Leaderboard by N users

  - Get the top N user ID’s and the number of points

  - Use those ID’s to get the username from the user table

  - Return a list with username, # of points

  - Args: N

FRONTEND COMPONENTS

- Rewards Catalog

  - Rewards Card

  - Insert Rewards Form

- Leaderboard Table

- Rewards Profile Card

  - To list current points

  - Hover ability to show total points collected etc…

TO DO